Assignment 1

Advanced Development Methodologies, Cross-Disciplinary Project Management, and Ethics in Software Engineering (UNIT – I)

Name: Mettireddy Mokshith Reddy
Register No: 192372373
Department: Computer Science and Engineering (AI)
Course: Software Engineering – CSA1006.

Problem 1: Applying Scrum in a Telemedicine App Project

1.Scrum Roles and Responsibilities

| Scrum Role | Responsibilities |
| --- | --- |
| Product Owner (PO) | Defines product vision, prioritizes the Product Backlog, communicates customer requirements, and ensures maximum business value. |
| Scrum Master | Facilitates Scrum events, removes team obstacles, ensures Scrum principles are followed, and supports continuous improvement. |
| Development Team | Designs, develops, tests, and delivers a working product increment during each sprint. The team is self-organizing and cross-functional. |
| Stakeholders | Provide business requirements, feedback, and approve delivered features. |

2. Root Cause Analysis

Problem

The Product Owner frequently changes the backlog during Sprint Planning.

Root Causes

- Requirements are not clearly finalized before sprint planning.

- Lack of proper backlog refinement sessions.

- Stakeholders continuously introduce new requirements.

- Poor communication between Product Owner and Development Team.

- Sprint goals are not clearly defined.

Impact

- Reduced productivity

- Increased sprint interruptions

- Team confusion

- Missed sprint goals

- Lower stakeholder confidence

## 3. Improved Backlog Prioritization Plan

The company should adopt the MoSCoW Prioritization Method.

| Priority | Description |
| --- | --- |
| Must Have | Essential features such as appointment booking and video consultation. |
| Should Have | Prescription management and patient history. |
| Could Have | Dark mode, chat emojis, themes. |
| Won't Have (Current Sprint) | Features postponed to future releases. |

Additional Improvements

- Conduct weekly backlog refinement meetings.

- Freeze sprint backlog after Sprint Planning.

- Prioritize based on customer value and business impact.

- Estimate stories using Story Points.

4. Retrospective Improvement Suggestions

At the end of every sprint, the team should discuss:

What Went Well

- Daily Scrum meetings improved communication.

- Sprint goals were mostly achieved.

What Went Wrong

- Frequent backlog changes.

- Unclear requirements.

- Delayed stakeholder approvals.

Action Items

- Conduct backlog grooming before Sprint Planning.

- Define clear acceptance criteria.

- Avoid changing sprint scope after planning.

- Improve communication between stakeholders and developers.

Scrum Workflow

Product Backlog

↓

Sprint Planning

↓

Sprint Backlog

↓

Development

↓

Daily Scrum

↓

Sprint Review

↓

Sprint Retrospective

↓

Next Sprint

Problem 2: Feasibility Study for a Smart Parking System

1. Technical Feasibility

The proposed Smart Parking System uses:

- IoT parking sensors

- Mobile application

- GPS

- Cloud database

- Internet connectivity

- Payment gateway

Technical Requirements

- Android/iOS application

- Parking occupancy sensors

- Cloud server

- Database

- Secure APIs

- Internet connection

Feasibility

High, because these technologies are already mature and widely available.

2. Operational Feasibility

Users

- Drivers

- Parking operators

- System administrators

Daily Operations

- Detect empty parking slots.

- Display availability.

- Reserve parking.

- Online payment.

- Generate reports.

Operational Benefits

- Saves driver time.

- Reduces traffic congestion.

- Better parking management.

- Higher customer satisfaction.

3. Basic Cost-Benefit Estimation

| Cost | Estimated Amount |
| --- | --- |
| Sensor Installation | ₹3,00,000 |
| Mobile App Development | ₹4,00,000 |
| Cloud Hosting | ₹1,00,000 |
| Maintenance | ₹2,00,000 |

Total Cost

₹10,00,000

Benefits

- Increased parking revenue

- Reduced manpower

- Better customer experience

- Efficient parking utilization

Expected annual benefit:

₹15,00,000

Net Gain:

₹5,00,000 per year

4. Design Thinking Activity

Empathy Interviews

Developers interview drivers and parking operators to understand:

- Common parking problems

- Booking preferences

- Payment methods

- User expectations

This helps design a user-friendly application.

Problem 3: Lean + XP in a Real-Time Tutoring Platform

1. Lean Wastes

The seven Lean wastes are:

- Waiting

- Extra Features (Overproduction)

- Defects

- Unnecessary Motion

- Task Switching

- Rework

- Unused Talent

2. XP Practices

Pair Programming

- Two developers work together, reducing bugs.

Test-Driven Development (TDD)

- Write test cases before writing code.

Continuous Integration

- Merge code frequently into a shared repository.

Refactoring

- Improve code quality without changing functionality.

Small Releases

- Deliver features quickly to users.

3. Lean + XP Workflow

Customer Requirements

↓

Remove Waste (Lean)

↓

Write User Story

↓

Write Tests (TDD)

↓

Pair Programming

↓

Coding

↓

Continuous Integration

↓

Testing

↓

Deployment

4. User Story

User Story

As a student, I want to book a tutor instantly so that I can receive help whenever I need it.

Acceptance Criteria

- Student can search tutors.

- Available tutors are displayed.

- Booking confirmation is generated.

- Notification is sent to tutor.

- Session starts successfully.

Problem 4: Scaling Agile Using SAFe for Banking Software

1. Agile Release Train (ART)

An Agile Release Train is a long-lived team of Agile teams working together toward a common business objective.

Example Teams

- Payments Team

- Credit Scoring Team

- Fraud Detection Team

- Dashboard Team

- Mobile Banking Team

All teams deliver together every Program Increment.

2. Key SAFe Roles

| Role | Responsibility |
| --- | --- |
| Release Train Engineer (RTE) | Coordinates all Agile teams. |
| Product Manager | Defines program priorities. |
| System Architect | Designs technical architecture. |
| Product Owner | Manages team backlog. |
| Scrum Master | Supports Agile practices. |
| Agile Team | Develops and tests software. |

3. PI Planning Workflow

Business Goals

↓

PI Planning Meeting

↓

Team Planning

↓

Dependency Identification

↓

Risk Discussion

↓

PI Objectives

↓

Development

↓

System Demo

↓

Inspect & Adapt

4. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Poor communication | Daily Scrum and Scrum of Scrums |
| Requirement changes | Stable PI planning |
| Technical dependency | Early dependency mapping |
| Integration failure | Continuous Integration |
| Security issues | Frequent security testing |

Problem 5: Ethical Evaluation of an AI Hiring System

1. Ethical Issues

The AI hiring system unfairly rejects candidates from certain applicant groups.

Ethical concerns include:

- Algorithmic bias

- Discrimination

- Lack of fairness

- Lack of transparency

- Unfair hiring decisions

2. Data Ethics Actions

Developers should:

- Use balanced training datasets.

- Remove biased attributes.

- Audit AI predictions regularly.

- Explain AI decisions.

- Ensure fairness testing before deployment.

3. Privacy Risks

Potential risks include:

- Leakage of applicant data

- Unauthorized database access

- Identity theft

- Improper data sharing

- Storage of unnecessary personal information

4. Ethical Design Measures

Recommended practices:

- Encrypt sensitive data.

- Follow GDPR and data protection laws.

- Use role-based access control.

- Obtain user consent.

- Perform regular AI bias audits.

- Maintain transparency in decision-making.

- Allow human review of AI decisions.

- Conduct security testing and vulnerability assessments.

Ethical AI Development Framework

Collect Data

↓

Check for Bias

↓

Train AI Model

↓

Fairness Testing

↓

Privacy Protection

↓

Human Review

↓

Deploy AI

↓

Continuous Monitoring

Conclusion

This assignment demonstrates the practical application of modern software engineering methodologies, including Scrum, Lean, XP, SAFe, feasibility analysis, and ethical AI practices. By applying these approaches, organizations can improve software quality, manage large-scale projects effectively, reduce development risks, and ensure fairness, security, and privacy in software systems.